DOMINUS GRAY, LLC

TPRM Engagement Playbook

Standard Operating Procedure for Third-Party Risk Management Services

Prepared By: Dominus Gray, LLC

Date: February 2026

Version: 1.0

Classification: INTERNAL USE ONLY

— CONFIDENTIAL —

# Purpose & Scope

This playbook defines how Dominus Gray delivers third-party risk management (TPRM) services. TPRM is critical for DoD contractors because CMMC 2.0 requires organizations to flow down security requirements to subcontractors and verify their compliance. A prime contractor's CMMC certification can be jeopardized by a non-compliant subcontractor.

# TPRM Service Models

| Service | Scope | Typical Duration | Deliverables |
| --- | --- | --- | --- |
| Vendor Risk Assessment (Single) | Assess one vendor/subcontractor | 2–4 weeks | TPRM Assessment Report, risk scorecard |
| TPRM Program Build | Design full vendor risk management program | 6–8 weeks | TPRM policy, procedures, questionnaire, risk framework |
| Annual Vendor Review Program | Ongoing assessment of vendor portfolio | 12 months (retainer) | Quarterly vendor reviews, annual risk summary |

# Phase 1: Vendor Inventory & Categorization

## 1.1 Build the Vendor Inventory

Work with the client to catalog all vendors and subcontractors who interact with CUI or the CUI boundary:

| Data Point | Purpose |
| --- | --- |
| Vendor legal name and CAGE code | Identification and SPRS lookup |
| Services provided | Determines risk category |
| Data shared with vendor | CUI flow analysis |
| System access granted | Access control scope |
| Contract type and value | Business criticality |
| Current SPRS score (if known) | Compliance baseline |
| Subcontract flow-down clauses | DFARS compliance verification |

## 1.2 Risk Categorization

Categorize each vendor by risk level based on CUI access and business criticality:

| Risk Tier | Criteria | Assessment Frequency | Assessment Depth |
| --- | --- | --- | --- |
| Critical | Processes/stores CUI, direct system access, mission-critical service | Annual (full assessment) | 49-question questionnaire + evidence review + interview |
| High | Receives CUI, limited system access, important but not mission-critical | Annual (standard assessment) | 49-question questionnaire + evidence review |
| Medium | No direct CUI access but within security boundary (e.g., IT support) | Every 2 years | Abbreviated questionnaire (20 questions) |
| Low | No CUI access, outside security boundary (e.g., office supplies) | Not required | None — document the categorization rationale |

# Phase 2: Vendor Assessment Execution

## 2.1 Assessment Questionnaire

Use the Dominus Gray TPRM Vendor Assessment template (tprm-assessment-template.docx) which includes 49 questions across these domains:

| Domain | Questions | Focus Areas |
| --- | --- | --- |
| Organizational Security | 6 | Security program maturity, leadership, risk management |
| Access Control | 7 | Authentication, authorization, least privilege, MFA |
| Data Protection | 8 | Encryption, CUI handling, data classification, disposal |
| Network Security | 6 | Segmentation, monitoring, boundary protection |
| Incident Response | 5 | IR capability, reporting, DFARS compliance |
| Personnel Security | 4 | Background checks, training, clearance management |
| Physical Security | 3 | Facility protection, visitor management, media controls |
| Compliance & Governance | 5 | CMMC status, SPRS score, audit history |
| Business Continuity | 3 | Backup, DR, supply chain resilience |
| Subcontractor Management | 2 | Flow-down requirements, sub-tier oversight |

## 2.2 Assessment Process

Step-by-step vendor assessment workflow:

- Day 1: Send the assessment questionnaire to the vendor POC with a 15-business-day response deadline

- Day 3: Follow up to confirm receipt and answer any questions about the questionnaire

- Day 15: Deadline for completed questionnaire. Send reminder on Day 10 if not received.

- Days 16–20: Review responses, identify gaps and areas needing clarification

- Day 21–22: Conduct vendor interview (60–90 min) to clarify responses and probe weak areas

- Days 23–25: Request and review supporting evidence for critical controls

- Days 25–28: Score the assessment, draft the TPRM Assessment Report

- Day 28–30: Peer review the report, deliver to client

## 2.3 Risk Scoring Methodology

Score each domain on a 1–5 scale:

| Score | Rating | Definition |
| --- | --- | --- |
| 5 | Strong | Controls are well-documented, implemented, monitored, and continuously improved |
| 4 | Adequate | Controls are implemented and documented with minor gaps |
| 3 | Developing | Controls exist but have significant gaps or lack documentation |
| 2 | Weak | Minimal controls, mostly ad-hoc, limited documentation |
| 1 | Critical | No meaningful controls or documentation in this domain |

Overall Vendor Risk Rating:

- Low Risk (avg 4.0–5.0): Vendor meets requirements, standard monitoring

- Moderate Risk (avg 3.0–3.9): Vendor has gaps, require remediation plan within 90 days

- High Risk (avg 2.0–2.9): Significant gaps, require remediation plan within 60 days, increase monitoring

- Critical Risk (avg 1.0–1.9): Unacceptable risk, recommend contract suspension until remediated

⚠ Critical Risk Vendors If a Critical-tier vendor scores below 2.0 overall, immediately advise the client to: (1) suspend CUI sharing with that vendor, (2) engage the vendor in remediation discussions, (3) identify alternative vendors, (4) consult legal counsel on contract implications. Document the advisory in writing.

# Phase 3: Reporting & Remediation Tracking

## 3.1 TPRM Assessment Report

Each vendor assessment produces a report using the TPRM Assessment template containing:

- Executive summary with overall risk rating

- Domain-by-domain scoring with evidence references

- Gap analysis identifying specific control deficiencies

- Risk heat map visualizing domain scores

- Remediation recommendations prioritized by risk

- Comparison to CMMC Level 2 flow-down requirements

## 3.2 Remediation Tracking

Track vendor remediation using a standardized tracker:

| Column | Description |
| --- | --- |
| Finding ID | Unique identifier for each gap |
| Domain | Which assessment domain |
| Finding Description | What the gap is |
| Risk Level | Critical / High / Medium / Low |
| Recommended Action | What the vendor should do |
| Vendor Response | Vendor's planned remediation |
| Due Date | Agreed remediation deadline |
| Status | Open / In Progress / Completed / Accepted Risk |
| Evidence of Closure | Documentation proving remediation |

## 3.3 Ongoing Monitoring

Between formal assessments, monitor vendors through:

- SPRS score checks (quarterly for Critical/High tier vendors)

- Security incident notifications from the vendor

- News monitoring for breaches or cyber events affecting the vendor

- Contract renewal reviews — reassess risk before renewing

- Subcontractor change notifications — reassess if vendor's supply chain changes

# TPRM Program Build Deliverables

When building a full TPRM program for a client, deliver the following:

| Deliverable | Description | Template Available |
| --- | --- | --- |
| TPRM Policy | Enterprise policy governing vendor risk management | Draft from scratch |
| TPRM Procedures | Step-by-step operational procedures | Draft from scratch |
| Vendor Risk Assessment Questionnaire | Standard questionnaire for vendor assessments | tprm-assessment-template.docx |
| Vendor Inventory Template | Spreadsheet for cataloging vendors with risk tiers | Excel (create per client) |
| Risk Scoring Framework | Methodology for consistent vendor risk scoring | Included in procedures |
| Remediation Tracker | Tool for tracking vendor remediation activities | Excel (create per client) |
| Annual TPRM Report Template | Executive summary of vendor risk posture | Draft from scratch |
| Flow-Down Clause Templates | Contract language for DFARS/CMMC flow-down | Coordinate with legal |